# PROJECT MANAGEMENT PLAN (PMP)

Project Title: AI-Based Cancer Cell Prediction System
Team Name: Makalu
Development Methodology: Agile – Sprint Based

## 1. Project Overview

The AI-Based Cancer Cell Prediction System aims to assist in early cancer detection by analyzing patient clinical and lifestyle data using machine learning techniques. The system is designed to improve diagnostic support and decision-making accuracy.

An Agile sprint-based development methodology is followed to allow iterative development, continuous validation, and incremental improvement of the system.

## 2. Project Objectives

To prepare a clean and validated dataset for AI modeling.

To develop predictive models for cancer risk detection.

To improve model accuracy using feature engineering and optimization.

To maintain clear documentation throughout the project lifecycle.

## 3. Work Breakdown Structure (WBS)

Sprint 1: Data Preparation (Completed)

Synthetic data generation

Injection of missing values, duplicates, and outliers

Data cleaning and validation

Documentation: Dataset, SRS, PMP

Sprint 2: Model Development (Pending)

Feature engineering

Model training (Logistic Regression / Random Forest)

Model evaluation and accuracy analysis

Sprint 3: Optimization & Enhancement (Planned)

Cross-validation techniques

Model performance optimization

Final report and presentation preparation

## 4. Project Timeline

Sprint 1 (Weeks 1–2): Data preparation and documentation – Completed
Sprint 2 (Weeks 3–4): Model training and evaluation – Pending
Sprint 3 (Weeks 5–6): Optimization and final review – Planned

## 5. Risk Management

Risk: Overfitting due to synthetic or imbalanced data
Mitigation Strategy: Use cross-validation, regularization, and performance metrics such as precision and recall to ensure model generalization.

## 6. Conclusion

Sprint 1 has been successfully completed with a well-structured and cleaned dataset along with required documentation. Upcoming sprints will focus on model development, optimization, and evaluation to achieve reliable cancer prediction outcomes.